## Slide 1: Project Proposal for Netflix Data Analysis with PostgreSQL
November 16, 2023

## Slide 2: Contents
Timeline for the project
Deliverables
Things to do

## Slide 3: Timeline
16.11.23
Defining the objective
17 - 20.11.23
Data Cleaning
21 - 28.11.23
Database Design and Normalization
29 - 30.11.23
Data Analysis
1 - 4.12.23
Data Visualization
5.12.23
Sharing the results and articles

## Slide 4: Deliverables
Phase -1
The initial project layout on GitHub.
Documentation of the datasets used and data cleaning Resources
Phase - 2
Cleaned dataset
Documentation of the cleaning process in GitHub
Phase - 3
Split the genre and country columns
Data Design / Entity Relationship diagram
Normalized tables
Documentation of the process

## Slide 5: Deliverables
Phase - 4
Analyzing the data
Answer to all the questions asked
Documentation of the entire process
Phase - 5
Data visualization in Datawrapper
A Dashboard in Tableau Public
Phase - 6
3 part Articles on Data Cleaning, Data Normalization and Data Analysis with codes and visualizations
Complete GitHub project

## Slide 6: Things to do
Write down potential questions
Define the Schema of the dataset
Project Design on GitHub
Document the resources
Phase 1 - Data Preparation
16.11.23
Clean the data
Data Wrangling
Saving the tables in 2 csv files
Create SQL Script 1
Phase 2 - Data Cleaning
17.11.23 - 20.11.23

## Slide 7: Things to do
Data Design/Entity Relationship Diagram
Normalize the tables
Create SQL Script 2
Documentation on GitHub
Phase 3 - Data Normalization
21.11.23 - 28.11.23
Descriptive statistics
Data Analysis
Create SQL Scripts 3
Phase 4 - Data Analysis
29.11.23 - 30.11.23

## Slide 8: Things to do
Create Data Visualizations on Datawrapper
Create a Dashboard on Tableau.
Complete the articles on Medium.
Complete the project Documentation on GitHub.
Add the SQL Scripts, raw and cleaned dataset and Project Proposal on GitHub.
Phase 5 - Data Visualization
1.12.23 - 4.12.23
Publish the articles on Medium and LinkedIn.
Sharing the results
5.12.23